# Project 1: Agentic RAG on Kubeflow

Goal

To establish a production-grade Agentic RAG Reference Architecture on Kubeflow. The primary objective is to build an intelligent "Oracle" that utilizes Kubeflow Pipelines (KFP) for data ingestion and KServe for model inference, allowing the agent to autonomously navigate documentation, GitHub issues, and platform architectures to provide cited technical solutions.

Non-Goal

- Developing new core Kubeflow components (the focus is on usage and integration).

- Fine-tuning base LLMs (the focus is on RAG orchestration and infrastructure).

- Building a general-purpose chatbot (the scope is strictly Kubeflow-related technical support).

Deliverables

Required (Guaranteed Completion)

- Agentic Orchestration: Implementation of a "Reason-Act" loop using LangGraph or Kagent that enables the agent to self-correct and use multiple retrieval tools.

- Automated Ingestion Pipelines: A suite of Kubeflow Pipelines (KFP v2) that scrape, chunk, and index "Golden Data" from official Kubeflow repositories.

- Serverless Inference Deployment: A KServe configuration for hosting a local LLM (e.g., Llama 3) with Scale-to-Zero enabled via Knative.

- Infrastructure-as-Code (IaC): A complete set of Terraform scripts and Kubernetes manifests for reproducible deployment on Oracle Cloud Infrastructure (OCI).

Optional Stretch Goals

- Model Context Protocol (MCP) Integration: Allowing the agent to interact with live cluster states for real-time debugging assistance.

- Evaluation Dashboard: A specialized UI component to visualize retrieval accuracy and "LLM-as-a-judge" scores for the "Golden Data" set.

Technical Approach

The architecture shifts from a "Naive RAG" (single lookup) to an Agentic Loop.

- Orchestration: Using LangGraph to manage state. The agent will have nodes for "Search," "Evaluate Context," and "Synthesize." If the evaluation node finds the retrieved context lacking, it triggers a "Refine" node to rewrite the query.

- Data Handling: KFP will handle the ETL process, transforming raw Markdown and YAML from the Kubeflow Git into a vector representation stored in a database like Milvus or Weaviate.

- Serving: Using KServe to abstract the inference layer. This ensures that the agent logic remains portable across different cloud providers, provided the KServe API is consistent.

Timeline and Milestones (12+ Weeks)

| Phase | Week | Milestone |
| --- | --- | --- |
| Onboarding | 1–2 | Finalize OCI environment; audit legacy docs-agent; establish baseline RAG performance. |
| Data Ingestion | 3–4 | Milestone 1: Deploy KFP pipelines to index the "Golden Data" from GitHub. |
| Agent Logic | 5–7 | Milestone 2: Implement the agentic loop (LangGraph) with multi-tool capabilities. |
| Model Serving | 8–9 | Milestone 3: Deploy LLM via KServe; optimize for Scale-to-Zero latency. |
| Integration | 10–11 | Connect the agent to the platform UI; conduct "dogfooding" tests with mentors. |
| Finalization | 12 | Finalize Terraform docs, clear technical debt, and submit the GSoC report. |

Validation and Success Metrics

- Technical Accuracy: Achieve an 80%+ "Faithfulness" score (via RAGAS) on a benchmark set of 50 complex Kubeflow questions.

- Scale-to-Zero Efficiency: Successfully demonstrate a cold-start to response time of under 20 seconds.

- Portability: The Terraform stack must deploy on a fresh OCI tenancy with a single terraform apply.

Risks and Mitigations

- Risk: Infrastructure Complexity. OCI and Kubeflow integration can be finicky.

  - Mitigation: Work closely with Tarek Abouzeid early in the project to align with established OCI-Kubeflow patterns.

- Risk: LLM Hallucination. Agents may provide incorrect CLI commands.

  - Mitigation: Implement strict citation requirements in the prompt where every claim must point to a source URL or file path.

Communication Plan

- Bi-Weekly Syncs: Regular calls with mentors (@chasecadet, @tarekabouzeid).

- Async Updates: Weekly status reports in the Kubeflow Slack (#gsoc channel).

- Open Progress: Use a public GitHub project board to track tasks.

Selection Fit and De-risking

I am uniquely positioned for this because of my dual focus: my Data Analytics background allows me to handle the nuances of vector database performance and RAG evaluation, while my MBA in product management and AI at HSB Jaipur provides the product-management perspective needed to ensure this "Reference Architecture" is actually usable and well-documented for the community.

Feedback Requested (Early Draft)

- Would the team prefer I prioritize LangGraph for its maturity, or is there a strong preference for the Kagent POC to stay within the Kubeflow-native ecosystem?

- Should the "Golden Data" set focus primarily on KServe/KFP documentation first, or should it include the broader Manifests repo from the start?